STANDARD LABORATORY
TEST MASTER

End-to-End Technical Design & Implementation Guide

| Attribute | Details |
| --- | --- |
| Application | Laboratory Information System (LIS) / EMR |
| Backend | ASP.NET Core Web API |
| Database | Microsoft SQL Server |
| Primary terminology | LOINC |
| Supporting standards | UCUM, SNOMED CT, HL7 FHIR R4 |
| Document type | Technical Design, Development Specification and Implementation Guide |
| Version | 1.0 |
| Prepared | 20 October 2026 |

Implementation principle: Import → Validate → Map → Approve → Publish

# Document Contents

1. Project Objective and Scope

2. Official Terminology Sources

3. Solution Architecture

4. Technology Stack

5. SQL Server Database Design

6. Dataset Import and Release Management

7. ASP.NET Core API Design

8. Investigation Master UI and Mapping Workflow

9. Profiles, Components and Result Configuration

10. Security and Audit

11. Testing Strategy and Acceptance Criteria

12. Deployment Plan

13. Recommended Project Structure

14. Development Roadmap

15. Production Readiness Checklist

# 1. Project Objective and Scope

Build a standardized laboratory terminology module that imports official terminology datasets, supports fast local search, maps local investigations to standard codes, manages release changes, and exposes secure APIs for LIS/EMR applications.

## 1.1 Functional scope

Download and import official LOINC terminology releases.

Search tests by standard name, code and available attributes.

Maintain local investigation masters and approved standard mappings.

Configure profile/panel components, specimens, methods, units and reference ranges.

Track release versions, additions, updates, retirements and import errors.

Expose versioned REST APIs and optionally support HL7 FHIR R4.

Maintain audit trails for imports, mappings and approvals.

## 1.2 Out of scope for automatic import

LOINC must not be treated as a complete operational laboratory master. Billing prices, locally validated reference ranges, sample collection rules, analyzer-specific codes, document requirements and report layouts require local configuration and clinical/laboratory review.

# 2. Official Terminology Sources

## 2.1 LOINC — core laboratory terminology

LOINC provides standardized identifiers and names for laboratory observations, clinical measurements and panels. Register for access, download the official release and review the applicable license and release documentation.

Official site and downloads: https://loinc.org/get

Search API documentation: https://loinc.org/kb/api/search-api

FHIR terminology API: https://loinc.org/kb/api/fhir

Implementation note: Treat the local, validated SQL Server repository as the production source for routine searches. External terminology API availability must not block order booking.

## 2.2 UCUM — units of measure

Official site: https://ucum.org/. Use UCUM codes where appropriate for standardized units. Preserve local reporting rules and only perform conversions using validated conversion logic.

## 2.3 SNOMED CT — supporting clinical terminology

Implementation resources: https://www.implementation.snomed.org/terminology-services. Use where appropriate for specimen concepts, findings and other clinical concepts. Confirm edition availability and licensing requirements.

## 2.4 HL7 FHIR R4 — interoperability

Official specification: https://hl7.org/fhir/R4/. Consider ServiceRequest for orders, Specimen for specimens, Observation for results, DiagnosticReport for reports, and CodeSystem/ValueSet for terminology exchange. FHIR is an exchange standard, not a replacement for a terminology dataset.

# 3. Solution Architecture

Official LOINC release files and optional external terminology API.

ASP.NET Core terminology import service.

Staging tables, validation, error reporting and release comparison.

Version-aware terminology repository in SQL Server.

Terminology search and mapping APIs.

Investigation Master UI for candidate review and approval.

Approved mappings consumed by LIS ordering, reporting and integration workflows.

## 3.1 Architecture rules

Keep standard terminology separate from operational investigation data.

Never overwrite local investigation codes with standard terminology codes.

Version all imports and retain audit history.

Separate proposed mappings from approved mappings.

Review clinically meaningful changes before publishing.

Keep historical reports reproducible against their original configuration.

# 4. Technology Stack

| Component | Recommendation |
| --- | --- |
| Backend | ASP.NET Core Web API on a supported .NET LTS release |
| Database | Microsoft SQL Server |
| ORM | Entity Framework Core |
| CSV parsing | CsvHelper or equivalent |
| Bulk loading | SqlBulkCopy or staging-based bulk loading |
| API documentation | OpenAPI / Swagger |
| Authentication | Existing identity provider or ASP.NET Core Identity |
| Logging | ILogger with structured logging |
| Background jobs | Hosted Service or approved scheduler |
| Testing | xUnit and integration tests |
| Hosting | IIS or supported organizational hosting |
| Interoperability | HL7 FHIR R4 where required |

Confirm runtime, SQL Server and hosting compatibility with the existing application before selecting exact package versions.

# 5. SQL Server Database Design

Use separate schemas for terminology, import processing and operational laboratory data. The following is a starter design; the final import mapping must follow the actual official release file headers.

## 5.1 Terminology.Release

| Column | Suggested type | Purpose |
| --- | --- | --- |
| ReleaseId | INT IDENTITY | Primary key |
| SystemCode | VARCHAR(30) | LOINC, UCUM, SNOMEDCT, etc. |
| VersionCode | VARCHAR(30) | Release identifier |
| ReleaseDate | DATE NULL | Official release date |
| ImportedAt | DATETIME2 | Import timestamp |
| Status | VARCHAR(20) | Staged, Validated, Published, Failed |
| IsActive | BIT | Active release indicator |
| SourceFileHash | VARCHAR(128) | File integrity hash |

Add a unique constraint on (SystemCode, VersionCode). Enforce one active release per terminology system and deployment scope.

## 5.2 Terminology.LoincConcept

| Column | Suggested type | Purpose |
| --- | --- | --- |
| LoincCode | VARCHAR(20) | Primary key / standard code |
| LongCommonName | NVARCHAR(500) | Standard display name |
| ShortName | NVARCHAR(255) | Short display name |
| Component | NVARCHAR(500) | Measured component |
| Property | NVARCHAR(100) | Property |
| TimeAspect | NVARCHAR(100) | Time aspect |
| SystemName | NVARCHAR(255) | Specimen/system |
| ScaleType | NVARCHAR(100) | Scale |
| MethodName | NVARCHAR(255) | Method, if applicable |
| ClassName | NVARCHAR(100) | LOINC class |
| Status | VARCHAR(30) | Source status |
| SourceVersion | VARCHAR(30) | Imported release |

The fields above are a normalized starter subset, not a complete mirror of all LOINC attributes. Preserve additional source fields required by the implementation.

## 5.3 Supporting terminology and import tables

Terminology.LoincPart — terminology part records.

Terminology.LoincAnswer — answer-list values where provided.

Terminology.LoincHierarchy — applicable hierarchy data.

Terminology.LoincConceptPart — concept-to-part relationships.

Terminology.ImportJob — job status, counts, timestamps and source metadata.

Terminology.ImportError — row-level validation failures.

Stage tables — raw/staged records linked to ImportJobId.

## 5.4 Operational investigation master

| Column | Suggested type | Purpose |
| --- | --- | --- |
| InvestigationId | BIGINT IDENTITY | Primary key |
| InvestigationCode | VARCHAR(50) | Stable local code |
| InvestigationName | NVARCHAR(255) | Local display name |
| DepartmentId | INT | Department reference |
| CategoryId | INT | Category reference |
| IsProfile | BIT | Panel/profile flag |
| IsOrderable | BIT | Can users order this item? |
| IsActive | BIT | Local active status |
| CreatedAt | DATETIME2 | Creation timestamp |

Add tenant/company/branch keys where required by the existing multi-organization application.

## 5.5 InvestigationLoincMapping

| Column | Suggested type | Purpose |
| --- | --- | --- |
| MappingId | BIGINT IDENTITY | Primary key |
| InvestigationId | BIGINT | FK to local investigation |
| LoincCode | VARCHAR(20) | FK to terminology concept |
| MappingStatus | VARCHAR(20) | Pending, Approved, Rejected |
| MappingMethod | VARCHAR(20) | Manual, Suggested, Imported |
| ApprovedBy | BIGINT NULL | Approving user |
| ApprovedAt | DATETIME2 NULL | Approval timestamp |
| Notes | NVARCHAR(1000) | Rationale |

Add foreign keys to InvestigationMaster and LoincConcept.

Add a unique constraint on (InvestigationId, LoincCode).

Index LoincCode and MappingStatus.

Require authorization for approval and audit every status change.

If multiple mappings are supported, explicitly designate a preferred mapping.

## 5.6 Additional operational tables

| Table | Purpose |
| --- | --- |
| dbo.InvestigationComponent | Panel/profile components and display order |
| dbo.InvestigationSpecimen | Permitted specimens and collection configuration |
| dbo.InvestigationMethod | Local method master |
| dbo.InvestigationUnit | Result units and validated conversions |
| dbo.InvestigationReferenceRange | Verified ranges by relevant context |
| dbo.InvestigationAnswerOption | Qualitative result options |
| dbo.InvestigationDocumentRule | Prescription, consent and other requirements |
| dbo.InvestigationAudit | Local master change history |

Do not infer reference ranges, billing prices or local document rules from a standard code alone.

# 6. Dataset Import and Release Management

## 6.1 Initial download

Download the official release from https://loinc.org/get.

Record version, release date, download date and license details.

Preserve the original source files and generate SHA-256 hashes.

Review the release documentation, file inventory and actual CSV headers.

## 6.2 Staging and validation

Load source files into staging tables without changing the currently published release. Keep source filename, import job ID and original values.

Validate required fields, duplicate codes, malformed values and field lengths.

Validate status values, referenced parts/answer lists and release consistency.

Record filename, row identifier and reason for every invalid row.

Reconcile staged row counts with the source files.

Fail the import on critical errors; retain the previous published release.

## 6.3 Merge and publish

Create an import job and load all required source files.

Generate additions, modifications and retirement candidates.

Merge by standard code using controlled, repeatable SQL operations.

Validate referential integrity and row counts.

Run automated tests and produce a release change report.

Publish only after validation succeeds; record the outcome.

## 6.4 Incremental updates

Compare each new release with the last imported release. Review new, modified and inactive concepts and identify local mappings requiring review. Do not physically delete concepts that disappear from a later release. Preserve historical data and avoid silently changing live orders or prior reports.

## 6.5 Operational implementation notes

Use SqlBulkCopy or equivalent for high-volume staging.

Use a transaction or controlled publication strategy so a failed import cannot partially publish.

Make import jobs idempotent and safe to retry.

Store file hashes and counts for audit.

Run imports in a background worker when they are long-running.

# 7. ASP.NET Core API Design

Use a versioned route prefix such as /api/v1 and keep external credentials server-side.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/terminology/loinc/search?q=glucose | Search local terminology |
| GET | /api/v1/terminology/loinc/{code} | Get concept details |
| GET | /api/v1/terminology/releases | List imported releases |
| POST | /api/v1/terminology/import | Start authorized import |
| GET | /api/v1/terminology/imports/{id} | Check import status |
| GET | /api/v1/investigations | Search local investigations |
| GET | /api/v1/investigations/{id}/mappings | Retrieve mappings |
| POST | /api/v1/investigations/{id}/mappings | Propose a mapping |
| POST | /api/v1/investigations/{id}/mappings/{mappingId}/approve | Approve a mapping |
| GET | /api/v1/terminology/changes | Review release differences |

## 7.1 Search behavior

Support exact code and name searches.

Support pagination and enforce a maximum page size.

Apply optional filters and cancellation tokens.

Use suitable SQL indexes or full-text search for larger catalogs.

Avoid returning the entire terminology dataset in one response.

## 7.2 Example response

{

"code": "2345-7",

"display": "Glucose [Mass/volume] in Serum or Plasma",

"system": "http://loinc.org",

"version": "2.83"

}

This response is illustrative. Verify the exact display name and release against the imported official dataset before using it.

## 7.3 External terminology client

Create an interface such as ILoincTerminologyClient for optional external search and concept lookup. Apply authentication, timeouts, rate limits, caching and graceful fallback to local data. Keep credentials in a secret manager and never expose them to the browser.

The official LOINC Search API documentation describes endpoints under https://loinc.regenstrief.org/searchapi/. Verify current authentication requirements, endpoint parameters and service status against the official documentation before implementing. Do not make routine order booking depend on external API availability.

# 8. Investigation Master UI and Mapping Workflow

## 8.1 Standard terminology search

Search by standard test name or code.

Display code, standard name, available attributes and release.

Show current local mapping status.

Allow users to propose a mapping.

Display comparison of specimen, method and other relevant attributes.

## 8.2 Mapping approval workflow

User selects an existing local investigation.

User searches terminology and reviews candidate concepts.

Application compares clinically relevant attributes.

User proposes a mapping with rationale.

Authorized reviewer approves or rejects it.

Application records user, timestamp, status and notes.

Only approved mappings are used by downstream integrations.

Automated matching may suggest candidates, but must not automatically approve clinically significant mappings.

## 8.3 Local operational configuration

Manage department, category/subcategory, profiles, specimen, method, result components, units, reference ranges, billing, orderability and document requirements separately from imported terminology.

# 9. Profiles, Components and Result Configuration

A profile or panel can contain multiple individual reportable results. For example, a CBC profile may contain hemoglobin, RBC count, WBC count and platelet count; the actual component set depends on the laboratory's approved definition.

Maintain a local component identifier and display name.

Map each component to a standard code where an appropriate concept exists.

Configure result type, unit, reference range and display order.

Document calculation formulas, required inputs and validation rules.

Do not assume a panel code automatically defines all local report components.

# 10. Security and Audit

Implement role-based access control for search, import and approval.

Use TLS and keep secrets outside source code.

Apply SQL least-privilege access and parameterized queries.

Validate inputs, apply rate limits where appropriate and log errors structurally.

Record import history, mapping changes, approval actions and release changes.

Maintain database backups and test recovery.

Avoid including patient data in terminology import workflows.

# 11. Testing Strategy and Acceptance Criteria

## 11.1 Unit tests

CSV field mapping and source-version handling.

Required-field validation and duplicate detection.

Concept lookup and search pagination.

Mapping status transitions and approval authorization.

Release difference detection.

## 11.2 Integration tests

Staging import, merge and foreign-key validation.

Import failures, retries and idempotency.

Release publication and rollback.

API authentication, authorization and response validation.

Search performance using realistic data volumes.

## 11.3 Clinical review

Specimen and method compatibility.

Panel versus individual component distinctions.

Qualitative versus quantitative result types.

Unit compatibility and conversion rules.

Retired concepts and mappings requiring review.

## 11.4 Acceptance criteria

A supported terminology release imports and reconciles with its source files.

Invalid rows are reported without corrupting the active release.

Existing local investigation codes remain unchanged.

Search returns verified codes and display names.

Mapping proposals follow the approval workflow.

Failed imports cannot leave partially published data.

Release differences and mapping decisions are auditable.

External API outages do not interrupt routine laboratory operations.

Backup and restore procedures have been tested.

# 12. Deployment Plan

## Development

Create schemas, entities and migrations; implement staging/import; add search APIs; build mapping UI; add unit and integration tests.

## Test / UAT

Import the official dataset into a test database, reconcile counts, validate representative tests, test approval workflows, exercise release updates and rollback, and measure performance.

## Production

Back up the database, deploy approved schema changes, run a controlled import, validate data and API health, enable authorized users, monitor logs, and maintain a tested recovery plan.

# 13. Recommended Project Structure

LabTerminology.sln

src/

LabTerminology.Api/

Controllers/

Authentication/

Middleware/

LabTerminology.Application/

Services/

DTOs/

Validators/

LabTerminology.Domain/

Entities/

Enums/

LabTerminology.Infrastructure/

Persistence/

Repositories/

Import/

ExternalTerminology/

LabTerminology.Worker/

ImportJobs/

ReleaseChecks/

tests/

LabTerminology.UnitTests/

LabTerminology.IntegrationTests/

Adapt this structure to the existing EMR/LIS solution. A separate worker is useful when imports are large or need independent scheduling.

# 14. Development Roadmap

| Sprint | Deliverables |
| --- | --- |
| 1 | Confirm sources, obtain release files, inspect headers, finalize schema |
| 2 | Staging, CSV import, validation, audit and publication |
| 3 | Local search and concept detail APIs |
| 4 | Investigation Master search and mapping UI |
| 5 | Approval workflow, profiles, specimens, units and reference ranges |
| 6 | Release comparison, automated tests, performance and monitoring |
| 7 | Optional FHIR and external terminology integration |
| 8 | UAT, security review, backup testing and production rollout |

# 15. Production Readiness Checklist

☐  Official terminology source and license reviewed

☐  Release files and hashes archived

☐  Schema and indexes reviewed

☐  Import validation and reconciliation implemented

☐  Import retries and failure handling tested

☐  Previous release retained during failed imports

☐  Search API pagination and authorization tested

☐  Mapping approval and audit tested

☐  Clinical mapping review completed

☐  Backup and restore tested

☐  Monitoring and alerting configured

☐  Deployment and rollback documented

# Final Recommendation

Use LOINC as the standard terminology layer, SQL Server as the local terminology repository, ASP.NET Core as the service layer, and the existing Investigation Master as the operational source of truth. Import first, validate second, map third, approve fourth, and publish only after all checks pass.

Start with the official LOINC release download and implement the version-aware import pipeline before building the UI. This approach supports terminology standardization without disrupting existing billing, reporting or order-booking workflows.